# Development Process during Maintenance:
abcdefghijklmno
###### Git branching model:

Reference: http://nvie.com/posts/a-successful-git-branching-model/

The central repository holds two main branches with an infinite lifetime:
1. develop
2. master

For every new feature a separate branch will be created. The lifespan of this branch will be the feature development time. e.g “forum” branch for the discussion forum feature.

###### Developing a new feature:

Development of a new feature will be done by the development team.

An example of a new feature is the “Discussion Forum” section of the web site.

- Development will happen on the development team's own server
- The development team will work on the “forum” feature branch of the git repository. Srijan will manage the Git repository.
- After the development of the feature is complete the dev team will give a demo of the feature on their development server.
- The clients will then do a round of UAT.
- The feature is not merged into the develop branch until the clients accept all the stories.
###### Merging the feature into the maintenance branch:
- Once the feature is ready to be merged, Srijan will merge the “forum” branch into the “develop” branch.
- Srijan will provide the development team, access to the staging server.
- Development team will then make the necessary database changes and the configuration changes on the staging server.
- The development team will again give a demo to ensure that the integration of the new feature has not broken any existing section of the web site.
- Srijan's QA team will do a round of testing on the staging server.
- After the QA team closes all the stories the feature will be then deployed on the live server.
- Again, Srijan will merge the code and provide the development team, access to the live server.
- Development team will make the database changes on the live server.